Project Schedule

|  |  |  |
| --- | --- | --- |
| Weeks | Tasks | By |
|  |  |  |
| Week 7 | * Post Function for seller ( Ability for the seller to post item description – Same form as buyer ) * New User Scenarios * Test Functions for Unit Testing * Documentation * Work on UI | Run, Vincent  Kris  Vincent  Way  Way |
| Week 8 | * System matches the buyer with suitable products the seller has posted ( The Algorithm should match the buyer with the seller ) * New User Scenarios * Test Functions for Unit Testing * Documentation * Mod UI if needed | Run, Vincent  Kris  Vincent  Way  Way |
| Week 9 | * System matches the seller with potential buyers ( The algorithm should match the seller’s listed item with the buyer’s form ) * New User scenarios * Test Functions for Unit Testing * Documentation * Mod UI if needed | Run, Vincent  Kris  Vincent  Way  Way |
| Week 10 | * Test the whole website ( Everything should be functioning as intended ) * Test the POST functions for buyers * Test the POST function for sellers * Documentation * Implement everything onto the UI | Run, Vincent  Vincent, Way  Vincent, Way  Way  Vincent |
| Week 11 | * Documentation * Documentation * Documentation | All |
| Week 12 | * Go through website and test all functions * Go through documentation and correct anything if needed * Test everything * Documentation * Documentation | All |